SUPPLY CHAIN COST OPTIMIZATION

Consolidated Consulting Report | Synthetic Case

# 1. Executive Summary

The case examines a hypothetical manufacturing company's procurement, inbound logistics and inventory cost base. The analysis identifies a portfolio of savings opportunities and translates them into an implementation plan.

The largest modeled opportunity pools are procurement, freight and inventory carrying cost.

Priority initiatives include steel supplier negotiation, inventory parameter reset, freight consolidation and electronics sourcing competition.

The case estimates gross savings from six initiatives and deducts implementation costs to arrive at net annual savings.

Savings should be validated through supplier benchmarks, RFQs, freight tenders, SKU-level inventory analysis and operational pilots before being treated as committed benefits.

# 2. Cost Baseline

| Cost pool | Illustrative baseline | Main drivers |
| --- | --- | --- |
| Procurement | ₹1,083 cr | Unit price × volume; supplier/category concentration |
| Inbound freight | ₹40 cr | Lane rate × shipment count |
| Inventory carrying | ₹88.8 cr | Average inventory × carrying-cost rate |

The transaction-level data are synthetic. The purpose is to demonstrate how a consulting team would structure the baseline and identify value pools.

# 3. Key Cost Drivers

Steel is a high-value procurement category with direct negotiation and competitive-sourcing potential.

Electronics combines high spend with higher qualification and technical constraints, reducing the speed of savings capture.

Freight economics vary materially by lane, creating opportunities from consolidation, carrier tendering and mode review.

Inventory carrying cost creates a working-capital opportunity where safety stock, reorder parameters and slow-moving stock exceed operational requirements.

# 4. Savings Portfolio

| Initiative | Gross savings | Implementation cost | Net savings |
| --- | --- | --- | --- |
| Steel supplier negotiation | ₹18.0 cr | ₹2.0 cr | ₹16.0 cr |
| Electronics sourcing competition | ₹12.0 cr | ₹4.0 cr | ₹8.0 cr |
| Freight lane consolidation | ₹8.0 cr | ₹1.0 cr | ₹7.0 cr |
| Mode optimization | ₹5.0 cr | ₹1.5 cr | ₹3.5 cr |
| Inventory parameter reset | ₹10.0 cr | ₹2.0 cr | ₹8.0 cr |
| Slow-moving inventory reduction | ₹6.0 cr | ₹1.0 cr | ₹5.0 cr |

These savings are illustrative and should be treated as opportunity estimates until validated. The optimization workbook contains the calculation logic, prioritization score and sensitivity.

# 5. Prioritization Logic

Initiatives are prioritized using four dimensions: impact, feasibility, speed and confidence. This prevents the largest theoretical savings number from automatically becoming the first implementation priority.

Priority 1: initiatives with strong value and practical execution path.

Priority 2: initiatives requiring additional validation or cross-functional dependencies.

Priority 3: initiatives with lower confidence or higher execution complexity.

# 6. Implementation Plan

| Phase | Key actions |
| --- | --- |
| 0–30 days | Validate baseline, benchmark supplier prices, review freight lanes, analyze inventory aging and policies. |
| 31–60 days | Run sourcing events, negotiate priority categories, tender freight and redesign inventory parameters. |
| 61–90 days | Award suppliers/carriers, implement approved changes, launch pilots and track realized savings. |
| 3–12 months | Scale validated initiatives, institutionalize governance and refresh the savings pipeline. |

# 7. Governance & KPI Framework

Procurement: unit-price variance, realized savings, supplier concentration.

Logistics: ₹/shipment, freight cost per unit, carrier performance, lane utilization.

Inventory: inventory value, turns, carrying cost, service level, slow-moving stock.

Finance: gross savings, implementation cost, net savings and realized-vs-forecast benefits.

# 8. Key Risks

| Risk | Mitigation |
| --- | --- |
| Savings not realized | Finance validation and monthly benefit tracking |
| Supplier disruption | Dual sourcing / contingency suppliers where required |
| Service-level deterioration | Savings cannot be counted if customer service worsens |
| Inventory stock-outs | Pilot parameter changes and monitor service levels |
| Change resistance | Clear owners, targets and governance cadence |

# 9. Management Recommendation

Launch a 90-day cost-transformation program focused first on high-confidence procurement, freight and inventory opportunities. Validate savings before recognizing them financially, protect service and quality, and maintain a rolling pipeline of additional opportunities.

# 10. Disclosure

This is a synthetic portfolio case. Spend, supplier, freight, inventory, savings and operating assumptions are illustrative and are not representations of a real company's confidential data or actual performance.